APQP GATE REVIEW CHECKLIST

Advanced Product Quality Planning | AIAG 4th Edition | IATF 16949 Clause 8.1, 8.3.1, 8.3.2

Quality Head Agents — QMOS Platform

| Part Name: |  | Part Number: |  |
| --- | --- | --- | --- |
| Customer: |  | Program Manager: |  |
| Gate Review Date: |  | SOP Date: |  |
| Review Chairman: |  | Meeting Location: |  |

GATE 1: PHASE 1 — PLAN AND DEFINE PROGRAM

⏱ Timing: SOP-18 to SOP-12 months | All deliverables below must be COMPLETE before proceeding to next phase

| # | DELIVERABLE | RESPONSIBLE | REFERENCE DOC | STATUS | REMARKS |
| --- | --- | --- | --- | --- | --- |
| 1.1 | Voice of Customer (VOC) captured and documented | Prog Mgr | APQP Plan | ☐ Not Done |  |
| 1.2 | Design Goals established and approved | Design Eng | APQP Plan | ☐ Not Done |  |
| 1.3 | Reliability & Quality Goals defined | Quality Eng | APQP Plan | ☐ Not Done |  |
| 1.4 | Preliminary Bill of Materials (BOM) created | Design Eng | BOM-Rev-01 | ☐ Not Done |  |
| 1.5 | Preliminary Process Flow Diagram created | Mfg Eng | PFD-Rev-01 | ☐ Not Done |  |
| 1.6 | Special Characteristics (Preliminary) identified | Quality Eng | SC List | ☐ Not Done |  |
| 1.7 | Product Assurance Plan developed | Quality Mgr | PAP-01 | ☐ Not Done |  |
| 1.8 | Management Support sign-off obtained | Plant Head | Sign-off Sheet | ☐ Not Done |  |
| 1.9 | APQP Team Roster completed | Prog Mgr | Team Roster | ☐ Not Done |  |
| 1.10 | APQP Timing Plan approved by management | Prog Mgr | Timing Plan | ☐ Not Done |  |

GATE 1 AUDIT QUESTIONS

Q1. Are customer requirements (VOC) documented and approved?

Answer / Objective Evidence: ______________________________________________________________________________________________________

Q2. Is the APQP timing plan current and reviewed by management?

Answer / Objective Evidence: ______________________________________________________________________________________________________

Q3. Have all special characteristics been identified from customer requirements?

Answer / Objective Evidence: ______________________________________________________________________________________________________

Q4. Is management support formally documented with sign-off?

Answer / Objective Evidence: ______________________________________________________________________________________________________

GATE REVIEW DECISION & SIGN-OFF

| DECISION | ☐ APPROVED — Proceed to next phase | ☐ CONDITIONAL — Issues must close within ___ days | ☐ REJECTED — Rework required |
| --- | --- | --- | --- |
| Gate Score: | ___ / 100 | Next Review Date: |  |
| Plant Head Signature: |  | Quality Manager Signature: |  |
| Program Manager: |  | Customer Representative: |  |

GATE 2: PHASE 2 — PRODUCT DESIGN & DEVELOPMENT

⏱ Timing: SOP-12 to SOP-8 months | All deliverables below must be COMPLETE before proceeding to next phase

| # | DELIVERABLE | RESPONSIBLE | REFERENCE DOC | STATUS | REMARKS |
| --- | --- | --- | --- | --- | --- |
| 2.1 | DFMEA completed and reviewed by CFT | Design Eng | DFMEA-v1 | ☐ Not Done |  |
| 2.2 | Design Verification Plan (DVP&R) approved | Design Eng | DVP-01 | ☐ Not Done |  |
| 2.3 | Engineering Drawings / Math Data released | Design Eng | Drawing Set | ☐ Not Done |  |
| 2.4 | Material Specifications approved | Design Eng | Material Spec | ☐ Not Done |  |
| 2.5 | Formal Design Review conducted & documented | CFT | Design Review | ☐ Not Done |  |
| 2.6 | Prototype Control Plan created | Quality Eng | Proto CP | ☐ Not Done |  |
| 2.7 | New Equipment / Tooling Requirements defined | Mfg Eng | Tooling List | ☐ Not Done |  |
| 2.8 | Special Characteristics (Final) cascaded from DFMEA | Quality Eng | SC Register | ☐ Not Done |  |
| 2.9 | Team Feasibility Commitment signed | Prog Mgr | Feasibility Form | ☐ Not Done |  |
| 2.10 | Gage & Test Equipment Requirements defined | Quality Eng | Gage Plan | ☐ Not Done |  |

GATE 2 AUDIT QUESTIONS

Q1. Has the DFMEA been reviewed by the cross-functional team?

Answer / Objective Evidence: ______________________________________________________________________________________________________

Q2. Are all special characteristics from DFMEA cascaded to the engineering drawings?

Answer / Objective Evidence: ______________________________________________________________________________________________________

Q3. Has team feasibility been formally committed and signed?

Answer / Objective Evidence: ______________________________________________________________________________________________________

Q4. Is the DVP&R comprehensive and linked to special characteristics?

Answer / Objective Evidence: ______________________________________________________________________________________________________

GATE REVIEW DECISION & SIGN-OFF

| DECISION | ☐ APPROVED — Proceed to next phase | ☐ CONDITIONAL — Issues must close within ___ days | ☐ REJECTED — Rework required |
| --- | --- | --- | --- |
| Gate Score: | ___ / 100 | Next Review Date: |  |
| Plant Head Signature: |  | Quality Manager Signature: |  |
| Program Manager: |  | Customer Representative: |  |

GATE 3: PHASE 3 — PROCESS DESIGN & DEVELOPMENT

⏱ Timing: SOP-8 to SOP-4 months | All deliverables below must be COMPLETE before proceeding to next phase

| # | DELIVERABLE | RESPONSIBLE | REFERENCE DOC | STATUS | REMARKS |
| --- | --- | --- | --- | --- | --- |
| 3.1 | Process Flow Diagram (PFD) approved | Mfg Eng | PFD-Final | ☐ Not Done |  |
| 3.2 | PFMEA completed — all RPN reviewed (SC RPN<100) | Quality+Mfg | PFMEA-Final | ☐ Not Done |  |
| 3.3 | Pre-Launch Control Plan approved | Quality Mgr | Pre-Launch CP | ☐ Not Done |  |
| 3.4 | Process Instructions / Work Instructions issued | Mfg Eng | WI Set | ☐ Not Done |  |
| 3.5 | Floor Plan Layout approved | Plant Eng | Floor Plan | ☐ Not Done |  |
| 3.6 | MSA Plan prepared for all critical gauges | Quality Eng | MSA Plan | ☐ Not Done |  |
| 3.7 | Preliminary Capability Study Plan ready | Quality Eng | Cap Study Plan | ☐ Not Done |  |
| 3.8 | Packaging Specifications defined & approved | Logistics | Pkg Spec | ☐ Not Done |  |
| 3.9 | Poka-Yoke / Mistake-Proofing devices identified | Mfg Eng | Poka-Yoke List | ☐ Not Done |  |
| 3.10 | PFD–PFMEA–Control Plan linkage verified | Quality Mgr | Cross-check | ☐ Not Done |  |

GATE 3 AUDIT QUESTIONS

Q1. Are PFD, PFMEA, and Control Plan cross-linked with matching process step numbers?

Answer / Objective Evidence: ______________________________________________________________________________________________________

Q2. Has a poka-yoke been identified for each critical defect mode?

Answer / Objective Evidence: ______________________________________________________________________________________________________

Q3. Is the MSA plan covering all gauges for special characteristics?

Answer / Objective Evidence: ______________________________________________________________________________________________________

Q4. Have work instructions been verified with operators before production trial?

Answer / Objective Evidence: ______________________________________________________________________________________________________

GATE REVIEW DECISION & SIGN-OFF

| DECISION | ☐ APPROVED — Proceed to next phase | ☐ CONDITIONAL — Issues must close within ___ days | ☐ REJECTED — Rework required |
| --- | --- | --- | --- |
| Gate Score: | ___ / 100 | Next Review Date: |  |
| Plant Head Signature: |  | Quality Manager Signature: |  |
| Program Manager: |  | Customer Representative: |  |

GATE 4: PHASE 4 — PRODUCT & PROCESS VALIDATION

⏱ Timing: SOP-4 to SOP-1 month | All deliverables below must be COMPLETE before proceeding to next phase

| # | DELIVERABLE | RESPONSIBLE | REFERENCE DOC | STATUS | REMARKS |
| --- | --- | --- | --- | --- | --- |
| 4.1 | Production Trial Run completed (≥300 pcs) | Mfg+Quality | PTR Report | ☐ Not Done |  |
| 4.2 | MSA (GRR) completed — all SC gauges, GRR<10% | Quality Eng | GRR Studies | ☐ Not Done |  |
| 4.3 | Preliminary Cpk ≥1.67 for SC, ≥1.33 for others | Quality Eng | Cpk Report | ☐ Not Done |  |
| 4.4 | Production Validation Testing (PVT) passed | Design+Quality | PVT Report | ☐ Not Done |  |
| 4.5 | Production Control Plan approved | Quality Mgr | Production CP | ☐ Not Done |  |
| 4.6 | Packaging Evaluation completed | Logistics | Pkg Eval Report | ☐ Not Done |  |
| 4.7 | PPAP Package submitted — all 18 elements | Quality Mgr | PPAP Package | ☐ Not Done |  |
| 4.8 | PSW signed by customer — PPAP Level approved | Quality Mgr | PSW-Signed | ☐ Not Done |  |
| 4.9 | Quality Planning Sign-off obtained | Quality Mgr | Quality Sign-off | ☐ Not Done |  |
| 4.10 | Management Support confirmed for SOP | Plant Head | Mgmt Sign-off | ☐ Not Done |  |

GATE 4 AUDIT QUESTIONS

Q1. Was the production trial run conducted with ≥300 consecutive pieces?

Answer / Objective Evidence: ______________________________________________________________________________________________________

Q2. Is GRR <10% for all special characteristic measurement systems?

Answer / Objective Evidence: ______________________________________________________________________________________________________

Q3. Is preliminary Cpk ≥1.67 for safety/critical characteristics?

Answer / Objective Evidence: ______________________________________________________________________________________________________

Q4. Has PPAP been approved by the customer (PSW signed)?

Answer / Objective Evidence: ______________________________________________________________________________________________________

GATE REVIEW DECISION & SIGN-OFF

| DECISION | ☐ APPROVED — Proceed to next phase | ☐ CONDITIONAL — Issues must close within ___ days | ☐ REJECTED — Rework required |
| --- | --- | --- | --- |
| Gate Score: | ___ / 100 | Next Review Date: |  |
| Plant Head Signature: |  | Quality Manager Signature: |  |
| Program Manager: |  | Customer Representative: |  |

GATE 5: PHASE 5 — LAUNCH, ASSESSMENT & CORRECTIVE ACTION

⏱ Timing: SOP to SOP+3 months | All deliverables below must be COMPLETE before proceeding to next phase

| # | DELIVERABLE | RESPONSIBLE | REFERENCE DOC | STATUS | REMARKS |
| --- | --- | --- | --- | --- | --- |
| 5.1 | SPC charts running for all special characteristics | Quality Eng | SPC Charts | ☐ Not Done |  |
| 5.2 | Customer PPM tracked and within target | Quality Mgr | PPM Report | ☐ Not Done |  |
| 5.3 | Delivery performance (OTD%) tracked | Logistics | OTD Report | ☐ Not Done |  |
| 5.4 | All open issues from Phases 1-4 closed | Prog Mgr | OIL - Closed | ☐ Not Done |  |
| 5.5 | Lessons Learned documented in database | CFT | LL Database | ☐ Not Done |  |
| 5.6 | PFMEA updated with field failure data | Quality Eng | PFMEA Updated | ☐ Not Done |  |
| 5.7 | Control Plan updated with actual Cpk data | Quality Eng | CP Updated | ☐ Not Done |  |
| 5.8 | Reaction plans validated for all critical controls | Quality Mgr | Reaction Plan | ☐ Not Done |  |
| 5.9 | Operator training completed and verified | HR/Mfg | Training Records | ☐ Not Done |  |
| 5.10 | APQP Closure Review conducted & documented | Prog Mgr | Closure Report | ☐ Not Done |  |

GATE 5 AUDIT QUESTIONS

Q1. Is SPC running for all special characteristics in production?

Answer / Objective Evidence: ______________________________________________________________________________________________________

Q2. Are customer PPM and warranty data tracked and within target?

Answer / Objective Evidence: ______________________________________________________________________________________________________

Q3. Have all Phase 1-4 open issues been formally closed?

Answer / Objective Evidence: ______________________________________________________________________________________________________

Q4. Has the lessons learned database been updated for future programs?

Answer / Objective Evidence: ______________________________________________________________________________________________________

GATE REVIEW DECISION & SIGN-OFF

| DECISION | ☐ APPROVED — Proceed to next phase | ☐ CONDITIONAL — Issues must close within ___ days | ☐ REJECTED — Rework required |
| --- | --- | --- | --- |
| Gate Score: | ___ / 100 | Next Review Date: |  |
| Plant Head Signature: |  | Quality Manager Signature: |  |
| Program Manager: |  | Customer Representative: |  |