LAUNCH READINESS REVIEW (LRR)

Pre-SOP Checklist | AIAG APQP Phase 4-5 | IATF 16949 Clause 8.5.1

Must be completed and signed minimum 2 weeks before SOP. All items must be GREEN to approve launch.

| Part Name: |  | Part Number: |  |
| --- | --- | --- | --- |
| Customer: |  | LRR Date: |  |
| SOP Date: |  | Program Manager: |  |
| Plant: |  | Quality Manager: |  |

QUALITY READINESS

| CHECKLIST ITEM | OWNER | STATUS | EVIDENCE / REMARKS |
| --- | --- | --- | --- |
| PPAP approved by customer (PSW signed) | Quality Mgr | 🟢 ☐ 🔴 ☐ |  |
| Production Control Plan issued and approved | Quality Mgr | 🟢 ☐ 🔴 ☐ |  |
| All MSA (GRR) studies completed — GRR<10% for SC | Quality Eng | 🟢 ☐ 🔴 ☐ |  |
| Process capability confirmed Cpk≥1.67 for SC, ≥1.33 others | Quality Eng | 🟢 ☐ 🔴 ☐ |  |
| SPC system set up for all special characteristics | Quality Eng | 🟢 ☐ 🔴 ☐ |  |
| All gauges calibrated and on calibration plan | Quality Eng | 🟢 ☐ 🔴 ☐ |  |
| Reaction plans documented and operators trained | Quality Eng | 🟢 ☐ 🔴 ☐ |  |
| First Article Inspection (FAI) completed | Quality Eng | 🟢 ☐ 🔴 ☐ |  |

MANUFACTURING READINESS

| CHECKLIST ITEM | OWNER | STATUS | EVIDENCE / REMARKS |
| --- | --- | --- | --- |
| All production equipment installed, validated, and accepted | Mfg Eng | 🟢 ☐ 🔴 ☐ |  |
| All poka-yoke devices installed and validated | Mfg Eng | 🟢 ☐ 🔴 ☐ |  |
| Process instructions issued at all workstations | Mfg Eng | 🟢 ☐ 🔴 ☐ |  |
| Cycle time confirmed — meets takt time requirement | Mfg Eng | 🟢 ☐ 🔴 ☐ |  |
| Floor layout approved and 5S completed | Mfg Eng | 🟢 ☐ 🔴 ☐ |  |
| Material handling system validated | Mfg Eng | 🟢 ☐ 🔴 ☐ |  |
| Scrap/rework stations defined | Mfg Eng | 🟢 ☐ 🔴 ☐ |  |
| Production trial run completed — min 300 pcs | Mfg+Quality | 🟢 ☐ 🔴 ☐ |  |

HUMAN RESOURCES READINESS

| CHECKLIST ITEM | OWNER | STATUS | EVIDENCE / REMARKS |
| --- | --- | --- | --- |
| All production operators trained and OJT certified | HR/Training | 🟢 ☐ 🔴 ☐ |  |
| Training records documented | HR/Training | 🟢 ☐ 🔴 ☐ |  |
| Skill matrix updated | HR/Training | 🟢 ☐ 🔴 ☐ |  |
| Shift supervisors briefed on new program | HR/Training | 🟢 ☐ 🔴 ☐ |  |
| Emergency response plan for this line communicated | Safety | 🟢 ☐ 🔴 ☐ |  |

SUPPLY CHAIN READINESS

| CHECKLIST ITEM | OWNER | STATUS | EVIDENCE / REMARKS |
| --- | --- | --- | --- |
| All raw material suppliers PPAP approved | Supplier Quality | 🟢 ☐ 🔴 ☐ |  |
| Initial stock of raw material received and cleared | Materials | 🟢 ☐ 🔴 ☐ |  |
| Packaging materials available and approved | Logistics | 🟢 ☐ 🔴 ☐ |  |
| Warehouse space allocated for FG | Logistics | 🟢 ☐ 🔴 ☐ |  |
| Logistics plan (shipping, labeling) confirmed with customer | Logistics | 🟢 ☐ 🔴 ☐ |  |
| Emergency supply source identified | Materials | 🟢 ☐ 🔴 ☐ |  |

CUSTOMER READINESS

| CHECKLIST ITEM | OWNER | STATUS | EVIDENCE / REMARKS |
| --- | --- | --- | --- |
| Customer APQP approval received | Quality Mgr | 🟢 ☐ 🔴 ☐ |  |
| Customer engineering sign-off on drawings | Design Eng | 🟢 ☐ 🔴 ☐ |  |
| EDI / customer system set up for labeling | IT/Logistics | 🟢 ☐ 🔴 ☐ |  |
| Customer delivery schedule confirmed | Sales/Logistics | 🟢 ☐ 🔴 ☐ |  |
| Customer quality contact confirmed | Quality Mgr | 🟢 ☐ 🔴 ☐ |  |

EHS & COMPLIANCE READINESS

| CHECKLIST ITEM | OWNER | STATUS | EVIDENCE / REMARKS |
| --- | --- | --- | --- |
| Safety risk assessment for new line completed | EHS | 🟢 ☐ 🔴 ☐ |  |
| Environmental compliance confirmed | EHS | 🟢 ☐ 🔴 ☐ |  |
| New chemicals / materials MSDS sheets available | EHS | 🟢 ☐ 🔴 ☐ |  |
| Fire safety and emergency exits clear | EHS | 🟢 ☐ 🔴 ☐ |  |

LAUNCH DECISION

| ☐ APPROVED FOR LAUNCH — All items green | ☐ CONDITIONAL — Issues must close by ___ | ☐ HOLD — Critical items not closed |
| --- | --- | --- |

LAUNCH APPROVAL SIGNATURES

| ROLE | NAME | SIGNATURE | DATE |
| --- | --- | --- | --- |
| Plant Head |  |  |  |
| Quality Manager |  |  |  |
| Manufacturing Manager |  |  |  |
| Program Manager |  |  |  |
| Customer Representative |  |  |  |

Document ID: APQP-LRR-v1.0  |  IATF Clause: 8.5.1  |  AIAG APQP 4th Edition Phase 4-5